**Week 8 and 9 group blog**

this is week 8 and we have come so far our team was working same as before nor is doing the main part of our website we have put finally put our project into the repository but due to some limitation only 5 members can access and we all have to create our folder into the repository to show what we have done so far. in week 8 teacher come to every teams and discuss and give some feedback on the website and check the things whatever we have do so far. Because next week is the release 1 and we have to show our working website to the client teams. in week 8 as well we our client team also come to see our website progress and they also give some feedback on our website for first hour and  for next hour we go there and have  look to their website and give some feedback for the release 1.

We make some changes into our sprint 1 and move some of the points into the sprint 2 and get some points from sprint 2 and involve them into the sprint one. so for the first release we aim to finish the first login page and log out for the customers and the staff members and the website manager. We also included some of the picture of the property with detail and we make our search bar and filer search bar working perfectly.

so in week 9 out group representative was late so we have to wait till last but at the last 30 mins he came and demonstrate the release one with most of part done and working whatever we have promised in sprint1and  for that same as the all-time our client team also attend the demonstrations and then teacher ask every group member that which part of the project is done for the project  but due to some group issue only one person has access to the website and he has the full set up of the website so he is the only one working on the project and other people do all documentations for the client as well as for the assignments.

Our client team is acting professionally and also for the final presentation they have cross check with the sprint plans and ask us to include those small things into the next sprint which we miss in release 1. And after that same as all time for next hour they acting as developer team and we act client team to them.

Now for the next week we have to finish the sprint 3 and keep working on release 2.