**Sprint Plan**

**Sprint 1**

Total Story Points: 21 Total Hours: 105

Current Velocity: 2 Weeks

**9: Property Search Suburb**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 1 | Search Bar | 6 hours |  |
| 2 | List of properties | 4 hours |  |
|  | Story Points: 2 Total Hours: | 10 |  |

**10: Property Weekly Price**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 3 | Selection Box | 6 hours |  |
| 4 | List of properties | 4 hours |  |
|  | Story Points: 2 | Total Hours:10 |  |

**11: Rent Price Range**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 5 | Selection Box | 6 hours |  |
| 6 | List of properties | 4 hours |  |
|  | Story Points: 2 Total Hours: | 10 |  |

**12: Bedroom Maximum Option**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 7 | Selection Box | 6 hours |  |
| 8 | List of properties | 4 hours |  |
|  | Story Points: 2 Total Hours: | 10 |  |

**13: Property Bedroom Range**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 9 | Selection Box | 6 hours |  |
| 10 | List of properties | 4 hours |  |
|  | Story Points: 2 Total Hours: | 10 |  |

**14: Property Type**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 11 | Selection Box | 6 hours |  |
| 12 | List of properties | 4 hours |  |
|  | Story Points: 2 Total Hours: | 10 |  |

**15: Property Furnished**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 13 | Selection Box | 6 hours |  |
| 14 | List of properties | 4 hours |  |
|  | Story Points: 2 Total Hours: | 10 |  |

**1: Make Account**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 15 | Form Submission | 6 hours |  |
| 16 | Username creation | 1 hour |  |
| 17 | Link information to database | 3 hours |  |
|  | Story Points: 2 Total Hours: | 10 |  |

**2: Log into account**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 18 | Submit form | 6 hours |  |
| 19 | Log in | 4 hours |  |
|  | Story Points: 2 Total Hours: | 10 |  |

**3: Log out**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 20 | Click button to log out | 1 hours |  |
| 21 | Update edited information to database | 4 hours |  |
|  | Story Points: 1 Total Hours: | 5 |  |

**4: Have Password**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 22 | Password storage in database | 6 hours |  |
| 23 | Incorrect password message | 4 hours |  |
|  | Story Points: 2 Total Hours: | 10 |  |